MONEY HUNTERS UK

Engineering & Agent Handbook

Version 1.0  —  March 2026

Project Overview A UK-focused mobile-first PWA for tracking referral deals, bank switch bonuses, cashback stacks and investment offers. Live at moneyhunters.co.uk

| 46+ Live Offers | £1,000+ Bank Switch Value | Free Forever | PWA Mobile First |
| --- | --- | --- | --- |

# 1. Current Project State

This section describes the exact state of the project as of March 2026. Any AI agent or developer joining the project must read this section first before making any changes.

## 1.1 Infrastructure

| Service | Details |
| --- | --- |
| Domain | moneyhunters.co.uk (Namecheap, £3.87/yr) |
| Frontend Host | GitHub Pages — github.com/panzadeferr/MoneyHunterUk |
| Backend / Bot | Railway — referral-hunter-bot-production.up.railway.app |
| Database / Auth | Supabase — wqcwevcdmiounmoqhqpg.supabase.co |
| Email List | Brevo — List #2 "Money Hunters Weekly" |
| Email Address | hello@moneyhunters.co.uk (Namecheap → Gmail forward) |
| Telegram Bot | @MoneyHunterUkBot ¦ Channel: @MoneyHunterUK |
| Scraper | scraper.py in MoneyHunterUk repo — pulls 30+ offers + supermarket deals daily into all_deals.json |
| Email Auth | Brevo SMTP wired into Supabase. SPF/DKIM/DMARC verified. Sends from hello@moneyhunters.co.uk |
| Reddit | r/ReferralHunterUK |
| Ko-fi | ko-fi.com/moneyhunteruk |
| Stripe DD | buy.stripe.com/aFa8wP9gM4oW1kc1Bj7IY00 |

## 1.2 File Structure (GitHub Pages Repo)

| File | Purpose |
| --- | --- |
| index.html | Landing page — what users see first at moneyhunters.co.uk |
| app.html | Main PWA app — all features, 3,700+ lines |
| sw.js | Service worker — offline support, caching |
| manifest.json | PWA manifest — icons, display mode, shortcuts |
| icon-192.png | App icon 192x192 (Android, Chrome) |
| icon-512.png | App icon 512x512 |
| icon-maskable.png | Android adaptive icon |
| apple-touch-icon.png | iOS home screen icon 180x180 |

## 1.3 Railway Bot (bot.py)

The Railway service runs two things simultaneously in one Python process:

- Flask web server on PORT 8080 — handles HTTP API endpoints

- Telegram scheduler — sends daily deal alerts via schedule library in a background thread

Current API endpoints:

| Endpoint | Method | Purpose |
| --- | --- | --- |
| /health | GET | Health check — returns {"status":"ok"} |
| /subscribe | POST | Adds email to Brevo list #2 using BREVO_API_KEY env var |

Environment Variables (Railway) BREVO_API_KEY — Brevo v3 API key (never commit to code) PORT — set automatically by Railway (8080) All secrets stored in Railway Variables dashboard only.

## 1.4 Supabase Schema

Five tables with Row Level Security enabled. Users can only access their own data.

| Table | Key Columns |
| --- | --- |
| profiles | id (uuid, FK auth.users), username (unique), email, created_at |
| progress | id, xp, level, streak, last_daily, savings, claimed, updated_at |
| offer_status | user_id, offer_id, status (none/pending/completed), steps (jsonb), saved_amount |
| pending_payouts | user_id, offer_id, offer_name, reward, amount, due_at |
| badges | user_id, badge_id, earned_at |

Trigger handle_new_user() fires on auth.users INSERT — auto-creates profile and progress rows. This means signup always results in data rows existing, simplifying all subsequent queries.

## 1.5 App Features (Current)

| Feature | Implementation | Status |
| --- | --- | --- |
| 46+ referral offers | Hardcoded in app.html offers array | Live |
| Slide-up offer detail panel | Full-screen panel with tips, warnings, steps | Live |
| Cashback Battle Table | Jam Doughnut featured first, tap for drawer | Live |
| Stacking Guides | 3 guides — supermarket, bank switch, invest | Live |
| XP / Level / Streak | localStorage + Supabase sync | Live |
| Pending Payout Tracker | Countdown timer per offer | Live |
| Supabase Auth | Email + password signup/login, progress sync | Live |
| Email Capture | Via Railway → Brevo (no key in frontend code) | Live |
| PWA Install | Manifest, SW, icons, install prompt | Live |
| Telegram Daily Alerts | Mon/Wed/Fri specific, other days Reddit | Live |
| Landing Page | Full marketing page with signup form | Live |
| Password Reset | handlePasswordReset(), handleNewPassword(), checkPasswordResetToken() | Live ✅ |
| Live offer rates from Supabase | Offers hardcoded, not DB-driven | TODO |
| Admin panel for offers | Not built | TODO |
| Push notifications | SW handler ready, backend not wired | TODO |
| Real-time leaderboard | Static fake data currently | TODO |

# 2. Known Issues & Technical Debt

Every agent must be aware of these issues before touching the codebase.

## 2.1 Critical Issues

CRIT-01: Single 3,700-line HTML File app.html contains all CSS, HTML, JS, and data in one file. No separation of concerns. Difficult to maintain, impossible to test in isolation, and every change redeploys everything. Target architecture: separate app.css, app.js, data.js files.

CRIT-02: renderAll() Called on Every State Change Every user interaction (ticking a step, logging £1, claiming daily XP) calls renderAll() which rebuilds all 5 view sections including the full offers grid. On mid-range Android this causes visible jank. Fix: targeted renders using dirty flags.

CRIT-03: Sequential Supabase Sync Loop pushProgressToSupabase() loops through all offer statuses with await inside a for loop — N sequential API calls. With 20 offers this is 20 round trips. Fix: single batch upsert call.

## 2.2 Medium Issues

- CRIT-04: Offer data hardcoded in HTML — adding/editing requires a GitHub deploy

- CRIT-05: inferCategory() uses regex on badge text — fragile, breaks if badge wording changes

- CRIT-06: offerEnrichment is a separate object — should be merged into each offer object

- CRIT-07: formatMoney() rounds to 0 decimal places — £34.50 shows as £34

- CRIT-08: ✅ RESOLVED (Mar 2026) — Password reset flow added. Forgot password link, reset email via Supabase, new password form on redirect.

- CRIT-09: Leaderboard shows static fake data, not real Supabase data

- CRIT-10: ✅ RESOLVED (Mar 2026) — SW updated to v2. Network-first for HTML pages, cache-first for static assets. External APIs never cached.

## 2.3 Minor Issues

- CRIT-11: No swipe-down gesture to close offer panel (only small X button)

- CRIT-12: iOS keyboard pushes form content off screen in auth modal

- CRIT-13: No skeleton loaders — offers grid shows empty then pops in

- CRIT-14: ✅ RESOLVED (Mar 2026) — BOT_TOKEN moved to Railway Variables, old token revoked via BotFather

- CRIT-15: Google Fonts loaded without font-display:swap — blocks rendering

# 3. Staged Rebuild Plan

The project will be rebuilt in 5 stages. Each stage must be fully tested and deployed before starting the next. No stage should break the live site.

## Stage 1 — Hotfixes & Quick Wins

Priority: fix issues that hurt users right now. Timeline: 1-2 days.

| # | Task | Fixes | Test |
| --- | --- | --- | --- |
| 1 | ✅ Move BOT_TOKEN to Railway environment variable | CRIT-14 — DONE | Health endpoint returns 200 ✅ |
| 2 | Fix formatMoney() to show pence (toFixed(2)) | CRIT-07 | Unit test: formatMoney(34.5) === "£34.50" |
| 3 | Add font-display:swap to Google Fonts link | CRIT-15 | Lighthouse performance score |
| 4 | Add swipe-down gesture to close offer panel | CRIT-11 | Manual test on device |
| ✅ | Add password reset to auth modal — DONE | CRIT-08 — RESOLVED | Reset email received ✅ Brevo SMTP authenticated ✅ |
| 6 | Fix iOS keyboard scroll in auth modal | CRIT-12 | Manual test on iOS Safari |
| 7 | Add skeleton loaders to offers grid | CRIT-13 | Visual check on slow 3G throttle |

## Stage 2 — Data Layer (Offers in Supabase)

Move all offer data from hardcoded JS into Supabase. Enables daily updates without code deploys. Timeline: 3-5 days.

- Create offers table in Supabase (see SQL below)

- Seed table with all 46+ current offers

- Create admin.html — password-protected offer editor

- Update app.html to fetch offers from Supabase on load

- Keep data.js as offline fallback (last known rates)

- Service worker caches offer data with 1-hour TTL

### Offers Table SQL

create table public.offers (

id text primary key,

name text not null,

category text not null,  -- bank/invest/cashback/gift/business/earn/mobile/travel/freebie

reward text not null,

amount numeric default 0,

badge text default '',

effort text default '',

description text default '',

code text default '',

url text not null,

expected_days integer default 30,

tips jsonb default '[]',

warnings jsonb default '[]',

steps jsonb default '[]',

is_active boolean default true,

sort_order integer default 0,

created_at timestamptz default now(),

updated_at timestamptz default now()

);

alter table public.offers enable row level security;

create policy "Public read" on public.offers for select using (true);

-- Only service role (admin panel) can insert/update/delete

## Stage 3 — App Architecture Refactor

Split the single 3,700-line file into maintainable modules. Timeline: 5-7 days.

| File | Contents |
| --- | --- |
| app.html | Shell only — head, nav, section containers, script tags. Under 200 lines. |
| app.css | All CSS — variables, components, animations. Cached separately. |
| app.js | All JavaScript — state, renders, event handlers, auth, sync. |
| data.js | Offline fallback offers data — static snapshot, auto-generated from Supabase. |
| admin.html | Password-protected offer editor — reads/writes Supabase offers table. |

Render optimisation in app.js:

- Replace renderAll() with targeted renders per section

- Add dirty flag system: markDirty("offers"), markDirty("profile") etc.

- Single tick() function renders only dirty sections on next animation frame

- Battle table and stacking guides render once on load only

## Stage 4 — Native App Feel

Make the app feel like iOS/Android. Timeline: 3-4 days.

- Page transitions — slide animations between tabs (CSS transforms, not reloads)

- Pull-to-refresh on offers tab

- Haptic feedback on every meaningful interaction (navigator.vibrate)

- Bottom sheet modals — auth, pending payout popup, all use sheet pattern

- No visible scrollbars (-webkit-scrollbar: none)

- Safe area insets on all fixed elements (env(safe-area-inset-bottom))

- Proper tap highlight removal (-webkit-tap-highlight-color: transparent)

- Loading states for every async operation

## Stage 5 — Growth Features

Features that drive user acquisition and retention. Timeline: ongoing.

- Real-time leaderboard from Supabase progress table

- Push notifications via Railway (Web Push API + VAPID keys)

- "What to do next" smart recommendation engine

- Amazon affiliate links (amazon.co.uk affiliate programme)

- Jam Doughnut / Tillo live rates API (when partnership approved)

- Weekly email digest sent via Brevo automation

- Referral system — users invite friends, both get bonus XP

# 4. Agent Rules & Working Protocol

Every AI agent or developer working on this project MUST follow these rules without exception.

## 4.1 Before Starting Any Task

- Read this entire document first

- Check the Progress Log (Section 6) to understand what has already been done

- Read the current state of the file(s) you will be modifying

- Identify which Known Issues (Section 2) your task relates to

- Write your test plan before writing any code

RULE: Never Assume, Always Read Do not assume you know what the current code looks like. Always read the actual file before editing. The codebase changes frequently and your training data will be stale.

## 4.2 Constraints — Never Violate These

- NO build step — the app must deploy by drag-and-drop to GitHub Pages. No webpack, Vite, npm build, or compilation required.

- NO framework — no React, Vue, Angular, or Svelte. Vanilla JS only.

- NO secrets in frontend code — API keys, tokens, passwords belong in Railway Variables or Supabase environment only.

- NO breaking the live site — test locally first. If it breaks locally it will break in production.

- NO sequential await loops for Supabase — always batch upserts.

- NO direct writes to auth.users — always use supabase.auth methods.

- ALWAYS keep localStorage as primary storage — Supabase is the sync layer, not the source of truth on-device.

- ALWAYS test on mobile viewport (375px width minimum) before marking complete.

## 4.3 Coding Standards

### JavaScript

- Use const by default, let when reassignment is needed, never var

- Async functions must handle errors with try/catch — never let promises fail silently

- All Supabase calls must have timeout handling

- No inline event handlers in HTML (onclick="...") — use addEventListener in JS

- Functions must be single-purpose and under 40 lines — extract if longer

- Name functions clearly: renderOffers(), pushProgress(), handleSignup()

### CSS

- Use CSS custom properties (variables) for all colours, radii, shadows

- Mobile-first: base styles for mobile, media queries for desktop

- Minimum touch target size: 44x44px (Apple HIG standard)

- Minimum font size: 13px for body, 11px absolute minimum for labels

- Never use px for font sizes alone — use rem or ensure base is set

### TypeScript (Future)

When the project migrates to TypeScript (Stage 3+), these rules apply:

- Strict mode enabled: "strict": true in tsconfig.json

- No any types — use unknown and type guards

- All Supabase responses typed using generated types (supabase gen types typescript)

- Zod for runtime validation of API responses

## 4.4 Git & Deployment Rules

- Never commit secrets — use .gitignore and Railway Variables

- Commit messages: "feat: add password reset flow" / "fix: batch Supabase upsert" / "docs: update progress log"

- One feature per commit — do not bundle unrelated changes

- GitHub Pages deploys automatically on push to main — verify the live site after every push

- Railway deploys automatically on push to the bot repo — check /health after every deploy

- Keep requirements.txt pinned: requests==2.31.0, schedule==1.2.0, flask, flask-cors

Deployment Checklist (run before every push) 1. JS syntax check: node --input-type=module (check for errors) 2. Test on mobile viewport (375px) 3. Test auth flow (signup, login, sync) 4. Check /health endpoint after Railway deploy 5. Hard refresh on live site (Ctrl+Shift+R) to clear SW cache 6. Update Progress Log in this document

# 5. Testing Protocol

All agents must run the full test suite before marking any task complete. Tests are described below by category.

## 5.1 Test Categories

| Category | What It Tests | Tool |
| --- | --- | --- |
| Unit | Individual functions in isolation | Jest (when TypeScript migrated) |
| Integration | Supabase auth, sync, and API calls | Manual + Supabase logs |
| E2E | Full user journeys on real browser | Manual on device + Playwright (future) |
| Visual | Mobile layout at 375px, 390px, 414px | Chrome DevTools device emulation |
| Performance | Load time, jank, Lighthouse score | Chrome Lighthouse + WebPageTest |
| Offline | App behaviour with no network | Chrome DevTools → Offline mode |
| API | Railway endpoints health and subscribe | curl / Postman |

## 5.2 Test Cases — Run Before Every Deploy

### Auth Tests

- TC-A1: New user can sign up with email + password + username → redirected to app → progress row created in Supabase

- TC-A2: Existing user can log in → progress loaded from Supabase → XP matches database

- TC-A3: Wrong password shows clear error message, does not crash

- TC-A4: "Continue without account" skips modal, app works in localStorage-only mode

- TC-A5: Password reset email is received within 60 seconds (once implemented)

### Progress Sync Tests

- TC-S1: Claiming daily XP → state.xp increases → Supabase progress.xp matches after 5 seconds

- TC-S2: Marking offer as completed → offer_status row upserted in Supabase

- TC-S3: Log saving £100 on Chase → earningsMap updated → Supabase saved_amount updated

- TC-S4: Log in on a second device → XP, offer status, and pending payouts all match first device

- TC-S5: Supabase unavailable → app continues working from localStorage → no crash

### Offer Panel Tests

- TC-O1: Tapping any offer card opens slide panel with name, reward, badge, desc

- TC-O2: Offer with code shows copy button → tapping copies to clipboard → toast appears

- TC-O3: Ticking all steps marks offer as completed automatically

- TC-O4: Status buttons (Not started / Pending / Done) update correctly

- TC-O5: "Open Offer" button opens URL in new tab

- TC-O6: Panel closes on X button tap and on swipe down

### API Tests

# Health check

curl https://referral-hunter-bot-production.up.railway.app/health

# Expected: {"status":"ok","bot":"Money Hunters UK"}

# Subscribe endpoint

curl -X POST https://referral-hunter-bot-production.up.railway.app/subscribe \

-H "Content-Type: application/json" \

-d '{"email":"test@test.com","firstName":"Test","username":"TestUser"}'

# Expected: {"success":true}

# Verify: contact appears in Brevo list #2

### Performance Benchmarks

| Metric | Target | Fail Threshold |
| --- | --- | --- |
| First Contentful Paint (4G) | < 1.5s | > 3s |
| Time to Interactive (4G) | < 3s | > 5s |
| Lighthouse Performance | > 80 | < 60 |
| Lighthouse PWA | > 90 | < 70 |
| Offers grid render time | < 100ms | > 300ms |
| Supabase sync (20 offers) | < 2s | > 5s |
| App JS bundle size | < 200KB | > 500KB |

## 5.3 Future Test Infrastructure (Stage 3+)

When the project migrates to TypeScript and multiple files, the following test infrastructure should be introduced:

### Jest Unit Tests

// Example test for formatMoney()

describe("formatMoney", () => {

test("rounds to 2dp", () => expect(formatMoney(34.5)).toBe("£34.50"));

test("handles zero", () => expect(formatMoney(0)).toBe("£0.00"));

test("handles strings", () => expect(formatMoney("100")).toBe("£100.00"));

});

### GitHub Actions CI/CD Pipeline

# .github/workflows/deploy.yml

name: Deploy

on: push: branches: [main]

jobs:

test:

runs-on: ubuntu-latest

steps:

- uses: actions/checkout@v4

- run: npm install

- run: npm test          # Jest unit tests

- run: npm run lint       # ESLint

- run: node syntax-check.mjs  # JS syntax validation

deploy:

needs: test

runs-on: ubuntu-latest

steps:

- uses: actions/checkout@v4

- uses: peaceiris/actions-gh-pages@v3

with:

github_token: ${{ secrets.GITHUB_TOKEN }}

publish_dir: ./

Until TypeScript migration, use this manual syntax check before every push:

node --input-type=module << 'EOF'

import { readFileSync } from "fs";

const html = readFileSync("app.html", "utf8");

const m = html.match(/<script>([\s\S]*?)<\/script>/);

if (m) { try { new Function(m[1]); console.log("✅ JS OK"); }

catch(e) { console.log("❌ ERROR:", e.message); process.exit(1); } }

EOF

# 6. Progress Log

All agents must update this section when completing work. Format: date, task, what was done, what was tested, what is next.

RULE: Update This Log After every completed task, add a row to the log below. This is how the next agent knows where you left off. Never skip this step.

| Date | Task | Done | Next |
| --- | --- | --- | --- |
| Mar 2026 | CI/CD pipeline | GitHub Actions deploy.yml + check.yml. Inline JS syntax check. Secrets scanner. Manifest validator. Pages permissions fixed. Service worker cache cleared. Both repos wired. | Ongoing |
| Mar 2026 | Initial build | app.html, landing, bot.py, Supabase schema, icons, SW, manifest, Brevo integration, auth system, slide panel, enrichment data, font size fixes, JD featured | Full rebuild into multi-file architecture |
| Mar 2026 | CRIT-14: BOT_TOKEN secured | Removed hardcoded token from bot.py. Old token revoked via BotFather. New token added to Railway Variables. Startup safety check added. Health check verified OK. | CRIT-08: Password reset flow |
| Mar 2026 | CRIT-08: Password reset | Added forgot password flow to auth modal. handlePasswordReset(), handleNewPassword(), checkPasswordResetToken(). Supabase redirect URL updated to include /app.html. CI/CD pipeline fixed and live. | CRIT-03: Fix sequential Supabase sync |
| Mar 2026 | SW v2: Cache strategy fix | Bumped cache to mh-v2. Network-first for HTML pages (always fresh). Cache-first for static assets. External APIs never cached. Fixes desktop showing old version on normal refresh. | CRIT-03: Supabase sync batch |
| Mar 2026 | Email authentication | Added SPF, DKIM, DMARC DNS records in Namecheap. Brevo SMTP wired into Supabase auth. Emails now send from hello@moneyhunters.co.uk. Domain verified as Authenticated in Brevo. | Ongoing |
| Mar 2026 | Scraper discovered | scraper.py + all_deals.json found in repo. Scraper pulls 30+ manual offers + supermarket deals daily. Currently disconnected from app.html (offers still hardcoded). Next: wire app to load from all_deals.json. | Stage 2: Connect scraper to app |

## 6.1 Next Priority Tasks (in order)

| # | Task | Stage | Assigned To |
| --- | --- | --- | --- |
| 1 | ✅ Move BOT_TOKEN to Railway env var — DONE | Stage 1 | Resolved |
| ✅ | Add password reset to auth modal — DONE | Stage 1 | Resolved |
| 3 | Fix sequential Supabase sync loop (batch upsert) | Stage 1 |  |
| 4 | Wire app.html to load from all_deals.json (scraper output) | Stage 2 |  |
| 5 | Add GitHub Actions scraper.yml to run scraper daily | Stage 2 |  |
| 6 | Split app.html into app.css + app.js + data.js | Stage 3 |  |
| 7 | Replace renderAll() with targeted renders | Stage 3 |  |
| 8 | Add swipe gestures and native feel | Stage 4 |  |
| 9 | Real-time leaderboard from Supabase | Stage 5 |  |
| 10 | Push notifications via Railway + VAPID | Stage 5 |  |

# 7. Environment Reference

Quick reference for all URLs, keys, and configuration. Keep this updated.

## 7.0 app.html Code Map

Every agent must read this before modifying app.html. The file is 3,870 lines. Here is the exact structure.

| Lines | Section | What it contains |
| --- | --- | --- |
| 1-12 | Head | Meta tags, PWA manifest link, Supabase SDK CDN, Google Fonts |
| 13-1550 | CSS | All styles — variables, components, auth modal, slide panel, PWA install banner, email capture |
| 1551-1850 | HTML | App shell — topbar, views (home/offers/stack/progress/community), drawers, popups, bottom nav |
| 1851-1900 | Auth Modal HTML | Signup, login, reset, new password forms. User badge in topbar. |
| 1900-2010 | Offer Panel HTML | Slide-up full-screen offer detail panel |
| 2019-2070 | offers[] array | 46+ offers — id, name, category, reward, amount, badge, effort, desc, code, url, steps, expectedDays |
| 2071-2161 | battleData[] array | 8 supermarket entries — Jam Doughnut featured first. Each has name, rate, source, icon, tip, url, steps, total |
| 2162-2209 | stackGuides[] array | 3 stacking guides — supermarket, bank switch, invest chain |
| 2210-2295 | State & saveState() | state object with 10 keys. localStorage keys: mh_xp, mh_claimed, mh_streak, mh_last_daily, mh_savings_map, mh_offer_status, mh_earnings_map, mh_offer_steps, mh_pending_payouts, mh_expanded_offers |
| 2296-2920 | Core JS functions | formatMoney, getLevel, inferCategory, setOfferStatus, getEarnedTotal, toggleStep, openPendingPopup, claimDaily, openOffer, renderOffers, renderBattle, renderProfile etc. |
| 2918-3130 | offerEnrichment{} | Tips, warnings, detailed steps per offer keyed by offer ID. 14 offers enriched. |
| 3132-3300 | Slide panel JS | openPanel(), closePanel(), panelClaim(), copyCode(), togglePanelStep(), panelLogSaving(), sharePanelOffer() |
| 3300-3415 | PWA JS | SW registration (only on moneyhunters.co.uk), install prompt, dismissInstall(), submitEmail() via Railway proxy |
| 3415-3780 | Supabase Auth JS | db client, showAuthModal(), switchAuthTab(), handleSignup(), handleLogin(), handlePasswordReset(), handleNewPassword(), checkPasswordResetToken(), updateUserBadge(), pushProgressToSupabase(), pullProgressFromSupabase(), scheduleSyncToSupabase(), initAuth() |
| 3772-3870 | Render & Init | renderAll(), event delegation (click/change), all addEventListener calls, renderAll(), initAuth(), checkPasswordResetToken() |

Critical: Supabase client is named "db" not "supabase" The Supabase JS SDK declares window.supabase globally. Our client is const db = window.supabase.createClient(...). Always use db.from(), db.auth.signUp() etc. Never rename it back to supabase — this causes a variable clash and breaks auth.

## 7.1 Public URLs

| Resource | URL |
| --- | --- |
| Live Site | https://moneyhunters.co.uk |
| App | https://moneyhunters.co.uk/app.html |
| Railway Health | https://referral-hunter-bot-production.up.railway.app/health |
| Railway Subscribe | https://referral-hunter-bot-production.up.railway.app/subscribe |
| Supabase Dashboard | https://supabase.com/dashboard/project/wqcwevcdmiounmoqhqpg |
| GitHub Repo (app) | https://github.com/panzadeferr/MoneyHunterUk |
| GitHub Repo (bot) | https://github.com/panzadeferr/referral-hunter-bot |
| Telegram Channel | https://t.me/MoneyHunterUK |
| Reddit | https://www.reddit.com/r/ReferralHunterUK/ |
| Brevo | https://app.brevo.com |
| Railway | https://railway.app |

## 7.15 localStorage Keys Reference

All app state is stored in localStorage under these keys. Never rename them — existing users will lose their progress.

| Key | Type | Contains |
| --- | --- | --- |
| mh_xp | Number | Total XP earned |
| mh_claimed | Number | Total offers opened/claimed |
| mh_streak | Number | Current daily streak count |
| mh_last_daily | String | Date of last daily XP claim (YYYY-MM-DD) |
| mh_savings_map | JSON Object | Per-offer saved amounts {offerId: amount} |
| mh_offer_status | JSON Object | Per-offer status {offerId: "none"¦"pending"¦"completed"} |
| mh_earnings_map | JSON Object | Per-offer earnings {offerId: {earned, pending}} |
| mh_offer_steps | JSON Object | Per-offer step completion {offerId: [bool, bool...]} |
| mh_pending_payouts | JSON Object | Active pending payouts {offerId: {name, reward, amount, dueAt}} |
| mh_expanded_offers | JSON Array | List of expanded offer IDs (legacy, panel now used) |
| mh_auth_skipped | String "1" | Set when user clicks Continue without account |
| mh_username | String | Username of logged-in user |
| mh_emails | JSON Array | Locally stored emails from capture form (backup) |

## 7.2 Safe-to-Share Keys (Frontend)

These keys are designed to be public. They are safe to include in frontend code.

| Key | Value |
| --- | --- |
| Supabase URL | https://wqcwevcdmiounmoqhqpg.supabase.co |
| Supabase Publishable Key | sb_publishable_S98Xxe9umP419b54jHvOuw_bPEO0qiN |

NEVER Commit These BREVO_API_KEY — store in Railway Variables only Supabase Secret Key — store in Railway Variables only (for admin panel) BOT_TOKEN — move to Railway Variables immediately (currently hardcoded in bot.py — CRIT-14) Any database passwords

## 7.3 Referral Links (Alberto)

These links are used in the app. Keep this list updated when new accounts are added.

| Platform | Referral Link / Code |
| --- | --- |
| TopCashback | topcashback.co.uk/ref/Panzadeferr |
| Quidco | quidco.onelink.me/nKzg/v2f3f7m0 |
| Chase UK | chase.co.uk/raf — code: J2SK9W |
| Revolut | ludoviv2sq!MAR1-26-AR-H2 |
| Wise | wise.com/invite/ahpc/albertob1508 |
| Freetrade | magic.freetrade.io/join/alberto/6f308795 |
| Robinhood UK | join.robinhood.com/albertb-d5dfe0 |
| Amex Biz Platinum | ref=aLBERBf3Ob — 130k points |
| Jam Doughnut | Code: 8TGF |
| Airtime Rewards | Code: FRJKFXX3 |
| Octopus Energy | share.octopus.energy/ocean-quoll-258 |
| WorldFirst | s.worldfirst.com/2TuviC |
| Tide | Code: 3834VA |
| Avios | avios.mention-me.com/m/ol/yn2yt-alberto-bolla |
| Curve | curve.com/join#NQ77G4WE |
| Zilch | zilch.onelink.me/x8EV/zdehyy8s |

# 8. Agent Onboarding Checklist

Copy this checklist at the start of every new session. Check each item before writing any code.

New Agent — Complete This First Do not skip any item. Each exists because something went wrong when it was skipped.

| Done | Checklist Item |
| --- | --- |
| [ ] | Read Section 1 — understand current project state |
| [ ] | Read Section 2 — know all current known issues |
| [ ] | Read Section 6 — check Progress Log for latest status |
| [ ] | Read the actual file(s) you plan to modify (do not assume) |
| [ ] | Confirm live site is working: curl moneyhunters.co.uk |
| [ ] | Confirm Railway is healthy: curl .../health |
| [ ] | Write your test plan before writing code |
| [ ] | Run JS syntax check before pushing |
| [ ] | Test on 375px mobile viewport |
| [ ] | Test auth flow (signup and login) |
| [ ] | Verify live site after deploy |
| [ ] | Update Progress Log (Section 6) with what you did |

Money Hunters UK — Engineering & Agent Handbook v1.0 — March 2026

hello@moneyhunters.co.uk  |  moneyhunters.co.uk